**Scrum daily meeting**

Date: 12 December 2016

Time box: 8:00am – 8:15 (15min)

Attendances: Seong Wai, Hao Guang, Woon Tzer, Wei Seng

Activity log:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any Problems faced?** |
| Seong Wai | Analysis user story “View staff information” | Design UI for the view staff information and code controller to retrieve staff info. | The UI design still inconsistency. |
| Hao Guang | Analysis user story “add new staff” | Design database for staff add data verification to all input field | Unable connect to the database. |
| Woon Tzer | Analysis user story “add new staff” | Design the UI and code controller for the add new staff module. | The UI design still not consistent. |
| Wei Seng | Analysis user story “View staff information” | Build the code for retrieve staff information. | Unable to retrieve the record from the database. |

Date: 13 December 2016

Time box: 8:00am – 8:15 (15min)

Attendances: Seong Wai, Hao Guang, Woon Tzer, Wei Seng

Activity log:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any Problems faced?** |
| Seong Wai | Design UI for the view staff information. | Design UI for the delete staff and search feature for staff. | The UI design still inconsistency. |
| Hao Guang | Design database for staff add data verification to all input field | Design UI for the Update staff information and controller to store updated information. | No problem. |
| Woon Tzer | Design the UI for the add new staff module. | Build the code for retrieve staff information for update purpose | Unable connect to the database. |
| Wei Seng | Build the code for retrieve staff information. | Build the code for delete staff and confirmation message | Unable to retrieve the record from the database. |

Date: 14 December 2016

Time box: 8:00am – 8:15 (15min)

Attendances: Seong Wai, Hao Guang, Woon Tzer, Wei Seng

Activity log:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any Problems faced?** |
| Seong Wai | Design UI for the delete staff. | Create UI for member delete and assist wei seng build controller to retrieve data for member display. | No problem . |
| Hao Guang | Design UI for the Update staff information. | Code controller to handle data store into database and design add member UI. | UI output is not as expected. |
| Woon Tzer | Build the code for update staff information | Create database for member and create UI and controller for update member | Facing unsolvable error. |
| Wei Seng | Build the code for delete staff. | Create UI to enter member id and display member information and code controller to receive and retrieve data from database | No problem. |

Date: 15 December 2016

Time box: 8:00am – 8:15 (15min)

Attendances: Seong Wai, Hao Guang, Woon Tzer, Wei Seng

Activity log:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any Problems faced?** |
| Seong Wai | Create UI for member delete and assist wei seng build controller to retrieve data for member display. | Verify data retrieve for member view module and build code to delete product | Fail to retrieve data from member database. |
| Hao Guang | Code controller to handle data store into database and design add member UI. | Create UI to display product detail and code controller to search and retrieve product data | No problem. |
| Woon Tzer | Create database for member and create UI controller for update member | Create UI to list multiple product and code and verify controller to retrieve product data | No problem. |
| Wei Seng | Create UI to enter member id and display member information and code controller to receive and retrieve data from database | Code controller to update member status and assist Seong Wai code controller to delete product and add confirmation message. | Fail to display some of the data from member database on the text Field. |

Date: 16 December 2016

Time box: 8:00am – 8:15 (15min)

Attendances: Seong Wai, Hao Guang, Woon Tzer, Wei Seng

Activity log:

|  |  |  |  |
| --- | --- | --- | --- |
| **Member** | **What did you do yesterday?** | **What did you do today?** | **Any Problems faced?** |
| Seong Wai | Verify data retrieve for member view module and build code to delete product | Create UI for update product and test the product data whether the database record has updated or not. | No problem |
| Hao Guang | Create UI to display product detail and code controller to retrieve product data | Design add product UI and code controller to update price list | Fail to retrieve product data from database. |
| Woon Tzer | Create UI to list multiple product and code controller to retrieve product data | Add delete button to the product list UI and Create database for product and design the UI update price list. | No problem. |
| Wei Seng | Code controller to update member status and assist Seong Wai code controller to delete product and add confirmation message. | Code controller to update product data and assist seong wai code controller to retrieve product data from database | Fail to update the data from member database. |