**Sprint 1 Retrospective**

Date: 26 November 2016

Who Attend: Cheah Wei Seng, Hao Guang, Seong Wai, Darren

|  |  |
| --- | --- |
| What Went Well | What Didn’t Go Well |
| Coming on time for meeting | Miscommunication with client |
| Able to complete within period set | Team members seem to have less teamwork as they are first time to work in this team |
| Manage to have discussion with client to know client’s need | There are technical bugs which we still cannot solve currently. |
| ScrumMaster is able to communicate the project’s definition and purpose clearly to the rest of the members, so that all of the members have a clear vision of what is this project about. | Spent long time when making decision because members are less willing to express their opinions. |
| Team members can communicate well with each other | Team members are not provided enough time to gather information. |