**Sprint 2 Planning**

Start Date: 28 Nov 2016

Sprint goal: To create simple CRUD feature for basic entity.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Update Product Record | 2 | Create UI for update product record and data verification. | Wei Seng | 2 hours |
| Code controller to retrieve data original from database. | Seong Wai | 8 hours |
| Code controller to save new data to database. | Seong Wai | 5 hours |
| View Product Record | 1 | Create UI to list multiple product information in brief. | Woon Tzer | 2 hours |
| Create UI to display product information. | Hao Guang | 2 hours |
| Code controller to retrieve data from database. | Woon Tzer,  Hao Guang | 6 hours |
| Code search feature for product search. | Woon Tzer | 4 hours |
| Verify data retrieved. | Hao Guang, Woon Tzer | 30 minutes |
| Delete Product Record | 1 | Add delete button to the display product list UI. | Seong Wai | 15 minutes |
| Code controller to delete product. | Wei Seng | 4 hours |
| Add confirmation message. | Wei Seng | 15 minutes |
| Add Order Record | 1 | Create database for order. | Hao Guang | 45 minutes |
| Create UI for add order and add validation for input format. | Woon Tzer | 2 hour |
| Code controller to save data into database. | Hao Guang | 5 hours |
| View Credit List | 2 | Create UI for view menu credit list. | Seong Wai | 2 hours |
| Code controller to retrieve all the data from database. | Hao guang | 6 hours |
| Code controller to search particular data. | Seong Wai | 1 and half hours |
| Verify the data whether retrieve correctly. | Seong Wai, Hao Guang | 15 minutes |
| Add Table | 1 | Create database for table. | Woon Tzer, Wei Seng | 30 minutes |
| Create UI for add table. | Woon Tzer | 2 hours |
| Code controller to store data into database. | Wei Seng | 4 and half hours |
| Verify the data whether stored in the database. | Wei Seng | 30 minutes |
| Update Table | 2 | Create UI for update table. | Hao Guang | 2 hours |
| Code controller to retrieve the data from database and store latest data into database. | Seong Wai | 4 hours |
| Verify the data whether had updated. | Seong Wai | 45 minutes |
| Delete Table | 1 | Create UI for delete table. | Wei Seng | 45 minutes |
| Code controller to delete the data from the database. | Wei Seng, Woon Tzer | 6 hours |
| Verify the data whether deleted or not. | Wei Seng, Woon Tzer | 30 minutes |
| View Table | 2 | Create UI for view table. | Seong Wai | 1 hour |
| Code controller to retrieve all the data from the database. | Seong Wai | 4 hours |
| Code for search particular data. | Hao guang | 2 and half hours |
| Verify the data whether is correct or not. | Hao guang | 30 minutes |