**Sprint 2 Retrospective**

Date: 10 December 2016

Who Attend: Cheah Wei Seng, Hao Guang, Seong Wai, Darren

|  |  |
| --- | --- |
| What Went Well | What Didn’t Go Well |
| Coming on time for meeting | Too many tasks assigned to project members in one time, so members of the team are not able to complete their tasks within the targeted period. The tasks of order module will be brought to the next sprint. |
| ScrumMaster is able to encourage team members to express their point of view towards this project. | Allocation of tasks is not properly distributed throughout this period. |
| Team member can start to cooperate with each other well. Hence, problems within the team can be solved more easily. | The motivation and morale of the employees are relatively low due to the tight schedule of works. |
| ScrumMaster is able to motivate his team members to work in a team. | There is no early risk assessment that any unexpected error will happen. |