**Sprint 3 Retrospective**

Date: 24 December 2016

Who Attend: Cheah Wei Seng, Hao Guang, Seong Wai, Darren

|  |  |
| --- | --- |
| What Went Well | What Didn’t Go Well |
| Coming on time for meeting | Team members are expecting scrumMaster to reduce the work since they have unfinished job in last iteration. |
| Our members put more effort to make sure the project is done within the period set. Team members continue the works incomplete last sprint. The tasks carried down from the last sprint are able to be completed within this sprint. | Team members have low morale due to pressure to complete their jobs within timeframe. |
| Team member can collaborate with each other well. | There is no any reasonable extended time for the team to complete their jobs. |
| All of the client’s expectation and needs are met. Client is happy with the works done. | Team members will scare that they cannot complete the job. Hence, there is a probability that they simply do the work. Testing are required to do more times to confirm the work is in quality. |
| ScrumMaster is able to motivate his team members to have positive attitude in their jobs. |  |